COURTEDGE

Project Journey, Task Definition
and Technical Architecture

A complete companion document defining what will be built, why it exists, how the parts connect and how the solution progresses from a static replay view to an evaluated in-play probability and pricing engine

| Document purpose | Description |
| --- | --- |
| Project brief | Defines the problem, users, scope, research question and intended outcomes. |
| Journey map | Shows the evidence-led sequence from discovery through evaluation and productionisation. |
| Architecture | Explains the dashboard, API, data, probability, blending, calibration, trading-rules and operational layers. |
| Delivery guide | Lists work packages, outputs, dependencies, tests, risks and decision gates. |

Relationship to the beginner handbook This document is the architectural and project-management companion to CourtEdge_Beginner_Friendly_Build_Journey.docx. The handbook teaches the steps and code; this document explains the complete task and the target system design.

# 1. Executive summary

CourtEdge is an original in-play tennis probability and pricing research prototype, inspired by the type of real-time pricing systems used by sports betting companies. Its purpose is not to copy any real bookmaker's product, brand or proprietary pricing feed, and it is not a real-money trading system. Its purpose is to investigate whether a machine-learned in-play win-probability model, combined with a transparent point-based analytic baseline, can produce better-calibrated probabilities than the analytic baseline alone, and to demonstrate the engineering architecture that a production in-play pricing service would need.

The project begins with a working but deliberately simple replay dashboard. It then establishes a searchable match and point catalogue, an API, event instrumentation and a labelled outcome set. Only after those foundations exist does the project introduce a Markov chain analytic baseline, a machine-learned probability model, a blended combination, learned calibration, trading rules and a bounded, research-only market-comparison layer.

Primary research question To what extent does a machine-learned in-play win-probability model, blended with a transparent point-based Markov chain baseline and refined by a learned calibration step, improve probabilistic accuracy and calibration compared with the Markov baseline alone and with observed historical market prices?

| Dimension | Definition |
| --- | --- |
| User problem | A viewer or analyst wants to understand how a live match's win probability should move as points are played, and whether that movement is reasonable given the score, the players and the context. |
| Technical problem | Recompute a probability and an indicative price after every point, quickly enough for a live feed, without violating trading rules such as suspension, margin and price bounds. |
| ML problem | Learn how to combine an analytic point-based model with contextual and momentum signals while avoiding look-ahead leakage, sparse-data overclaiming and overreaction to small samples. |
| Operational problem | Serve probabilities reliably, record model and calibration versions, monitor quality and latency, and fall back to a simpler transparent method when advanced components fail. |
| Evidence problem | Demonstrate improvement using held-out match outcomes, repeatable experiments, error analysis by match phase, and a final held-out test set. |

# 2. Task definition

## 2.1 What will be built

- An original replay and pricing dashboard called CourtEdge.

- A match, point and player catalogue built from permitted public tennis data.

- A Next.js front end for match replay, a live probability chart, a price ticker and scenario browsing.

- A Python FastAPI back end that exposes probability, price, replay and event endpoints.

- A PostgreSQL transactional source of truth for matches, players, points and outcome labels.

- A DuckDB or Parquet feature-and-replay store supporting fast, point-in-time feature computation.

- A transparent Markov chain analytic engine for point-to-match win probability.

- A machine-learned win-probability model (XGBoost or LightGBM) using state and context features.

- A validated blending layer and a learned meta-model combining the analytic and ML estimates.

- A calibration layer mapping blended probability onto empirically observed outcome frequencies.

- A trading-rules layer applying margin, price bounds, suspension and staleness checks.

- A bounded, clearly labelled research-only market-comparison layer.

- An evaluation and monitoring layer for accuracy, calibration, reliability, latency and fallback behaviour.

## 2.2 What will not be built initially

- Real-money wagering, payments, settlement, or any regulated betting operation.

- A copy of any real bookmaker's branding, proprietary pricing feed, or copyrighted content.

- A production-scale customer identity, KYC or account platform.

- Unrestricted LLM control of prices, trading rules or suspension logic.

- An advanced shot-level or biometric model promoted without sufficient genuine data.

- Automatic retraining or model promotion without review and governance.

- Live ingestion of a paid or restricted-licence data feed without confirmed usage rights.

- Any output presented as betting advice or a staking recommendation.

## 2.3 Target model scenarios

| Scenario | Example | System responsibility |
| --- | --- | --- |
| Routine hold | Server leads 40–15 on serve | Track score without state drift; probability should move smoothly, not jump. |
| Break-point pressure | Break point against the favourite, second set | Blend must react proportionally to one point, not overreact to it. |
| Deciding-set recovery | Two sets to love down in a best-of-five | Model must reflect historical recovery base rates, not point maths alone. |
| Suspension | Rain delay or medical timeout | Trading rules must suspend pricing rather than serve a stale or guessed value. |
| Momentum shift | Momentum swings after a long rally or injury scare | An optional context feature may nudge the estimate but never override calibration. |
| Favourite under early pressure | Strong favourite trails early against a big outsider | Model should not overreact to a small-sample early lead against a strong prior. |
| Data gap | A point event arrives late or is missing | System must flag staleness rather than silently serving an outdated probability. |

# 3. Requirements and success measures

## 3.1 Functional requirements

| ID | Requirement | Evidence |
| --- | --- | --- |
| FR-01 | A viewer can select a match and replay it point by point while the system returns a live win probability and price. | End-to-end replay test and screen recording. |
| FR-02 | A viewer can see the applied margin and whether the quote is currently suspended. | API contract test covering margin and suspended fields. |
| FR-03 | The system can run Markov-only, ML-only, blended and calibrated configurations as separate experiments. | Saved configurations and outputs. |
| FR-04 | Every probability response includes a request ID and a model/configuration version. | API contract test. |
| FR-05 | Quote and replay events can be recorded without collecting unnecessary personal data. | Event schema and privacy review. |
| FR-06 | The blend can fall back to the Markov baseline, and the API can fall back to a suspended state, if any downstream layer fails. | Failure-injection tests. |
| FR-07 | Metrics can be calculated from saved match outcomes and quote logs alone. | Repeatable evaluation harness. |

## 3.2 Non-functional requirements

| Area | Requirement |
| --- | --- |
| Accuracy | Performance is reported using held-out match outcomes and phase-of-match breakdowns, not favourable examples alone. |
| Reliability | A failure in the ML, blend or calibration layer must not prevent the Markov baseline from serving where it remains available. |
| Latency | Median and p95 response times are measured and reported. Thresholds are set from prototype evidence, not invented in advance. |
| Security | Secrets remain outside source code; interfaces validate inputs; deployed environments follow applicable approval requirements. |
| Privacy | Uses only public match and player data. No real user wagering or financial data is collected. Dashboard analytics, if any, are anonymous and purposeful. |
| Accessibility | Keyboard navigation, labels, focus states, alt text and colour contrast are included on the dashboard. |
| Maintainability | Components are modular, versioned and covered by unit, integration and regression tests. |
| Auditability | Requests, outputs, configurations and model/calibration versions can be traced without logging unnecessary content. |
| Cost | Compute and infrastructure costs are measured where available and discussed alongside quality. |
| Responsible framing | The system is clearly labelled as a research prototype. It must never be presented as betting advice or a staking recommendation. |

## 3.3 Evaluation measures

- Brier score for overall probabilistic accuracy.

- Log-loss for penalised probabilistic accuracy.

- Calibration error (ECE) and reliability diagrams.

- A de-vigged comparison against historical closing market prices, framed strictly as research validation, not as betting guidance.

- Median and p95 API latency for a probability request.

- Fallback rate and stale-quote rate.

- Error broken down by match phase (early, mid, late, deciding set) and by context (favourite versus underdog, surface), rather than average-only reporting.

Evidence rule No experiment is promoted because it looks more sophisticated. It remains only if it solves a named problem, is reproducible, and improves the agreed evidence without creating unacceptable latency, instability or ethical risk.

# 4. Architecture principles

| Principle | How CourtEdge applies it |
| --- | --- |
| Baseline first | Begin with naive heuristics and a transparent Markov chain before adding a learned model. |
| Separation of concerns | The dashboard, API, source database, feature store, probability code and evaluation code are separate modules. |
| Source of truth | PostgreSQL owns current match, player and point records; the feature store is a rebuildable serving copy. |
| Offline and online separation | Model training and calibration fitting run outside the live request; serving uses versioned artefacts. |
| Hard rules before soft signal | Trading rules such as suspension and price bounds cannot be overridden by a blend weight, a calibration adjustment or a value-detection nudge. |
| Graceful degradation | A failure in any advanced layer leads to a simpler honest method, or to a suspended quote, never a fabricated price. |
| Observability by design | Request ID, configuration/model version, latency and fallback status are captured from early versions. |
| Governance throughout | Data provenance, licensing, privacy, security, responsible framing and decision records accompany the build. |
| No look-ahead | Every feature and label used for training or serving reflects only information available at that exact point in the match; models are always evaluated match-out-of-sample. |
| Evidence-led evolution | Each stage is compared with earlier stages on a fixed validation framework. |

The architecture mirrors patterns common to published sports-forecasting research and general low-latency pricing-system engineering practice, applied at prototype scale rather than to any specific organisation's production system.

# 5. System context architecture

The context view shows who or what interacts with CourtEdge without yet describing its internal code.

VIEWER / ANALYST Explores historical matches, replays points, and inspects the returned probability and price

▼

COURTEDGE SYSTEM Front end + API + data + probability engine + blending + calibration + trading rules + event logging

▼

| MATCH DATA SOURCE Sackmann point-by-point archive, ATP/WTA rankings and tennis-data.co.uk market odds, used under their published non-commercial licences | EXPERIMENT & EVALUATION Outcome labels, metrics and reports | DEVELOPER / REVIEWER Builds, tests, deploys and inspects evidence |
| --- | --- | --- |

### Context boundaries

- CourtEdge does not process real bets, stakes or payments.

- CourtEdge does not connect to any live regulated market feed.

- Data inputs must have recorded provenance and confirmed usage rights.

- Dashboard interaction logging exists only when it has a defined evaluation purpose.

- The system proposes a probability and an indicative price; humans and governance control any use beyond research.

# 6. Logical solution architecture

The logical view shows the main components and the direction of data flow. It is technology-specific enough to guide implementation but remains independent of a particular cloud deployment.

1. NEXT.JS REPLAY & PRICING DASHBOARD Match selector • point ticker • win-probability chart • price ticker • model-version badge

▼

2. FASTAPI APPLICATION LAYER /probability • /price • /replay • /health • validation • orchestration • response contract

▼

| MATCH STATE PARSER Normalise the raw point event; track score, server and break point | PLAYER CONTEXT SERVICE Ranking, recent form, surface stats and head-to-head | MATCH CATALOGUE SERVICE Tournament, round, surface, best-of and scheduling |
| --- | --- | --- |

▼

3. PROBABILITY ESTIMATION Markov chain analytic estimate + machine-learned estimate, computed independently

▼

4. BLEND Weighted combination or learned meta-model combining the two estimates

▼

5. CALIBRATION Platt scaling or isotonic regression mapping the blended value to observed outcome frequencies

▼

6. TRADING RULES & RISK CONTROLS Margin • price bounds • suspension state • staleness checks • bounded value-flagging

▼

7. API RESPONSE Request ID • match-state interpretation • probability • price • model version • fallback/suspended flag

Ordering note During implementation, trading rules should be checked as early as supported and validated again before the response is returned. The diagram groups them near the end to make the policy visible, not to prescribe an inefficient double check.

# 7. Online probability request sequence

| Step | Request behaviour |
| --- | --- |
| 1 | Player A wins a break point to level the second set at 4–4, on Player B's serve. |
| 2 | The replay engine sends the new point event to POST /probability with the match ID and point sequence number. |
| 3 | FastAPI validates the request and creates a probability_request_id. |
| 4 | The match state parser updates the score state: set 2, games 4–4, server = Player B, break point = false. |
| 5 | The Markov engine computes the analytic win probability from the current score using each player's estimated serve-win rate. |
| 6 | The ML model scores the same state plus player and match context features (ranking gap, recent form, surface). |
| 7 | The blend layer combines the two estimates using the validated weights for this match phase. |
| 8 | The calibration layer maps the blended value onto its empirically calibrated probability. |
| 9 | The trading rules layer applies the margin, checks price bounds, and confirms the match is not suspended. |
| 10 | A bounded value-flag compares the resulting price with the last known market price, for research analysis only, without altering the served probability. |
| 11 | The API returns the probability, price, interpretation, model version and probability_request_id. |
| 12 | The dashboard updates the live chart and ticker, and logs a quote event for later evaluation. |

### Example response contract

{ "probability_request_id": "req_7c31", "match_id": "demo_m001", "point_sequence": 184, "interpretation": { "set": 2, "games": "4-4", "server": "player_b", "break_point": false }, "probability_player_a": 0.53, "price_player_a": 1.87, "price_player_b": 2.05, "model_version": "blend_v3_calibrated", "fallback_used": false, "suspended": false }

# 8. Data architecture

## 8.1 Operational entities

| Entity | Purpose | Key fields |
| --- | --- | --- |
| Match | Shared tournament and fixture information. | match_id, tournament, surface, round, best_of, date, player_a_id, player_b_id |
| Player | Shared career and ranking information. | player_id, name, current_rank, rank_points, career serve/return rates |
| Point | One ball played, in sequence. | match_id, point_no, set_no, game_no, server, point_winner, raw score state |
| Probability request (quote) | One returned probability and price at one moment. | probability_request_id, match_id, point_sequence, model_version, latency, fallback_used |
| Quote event | A logged occurrence tied to a quote. | event_id, type, probability_request_id, timestamp |
| Outcome label | Ground-truth match result used for offline evaluation. | match_id, actual_winner, final_score |
| Experiment | Reproducible comparison of one configuration. | experiment_id, hypothesis, configuration, metrics, decision |
| Model record | Metadata for a trained or calibrated artefact. | model_version, features, training split, metrics, checksum, status |

## 8.2 Storage responsibilities

| Store | Responsibility | Not responsible for |
| --- | --- | --- |
| PostgreSQL | Current matches, players, points and outcome labels. | Fast point-in-time feature replay. |
| Feature and replay store (DuckDB / Parquet) | Point-in-time feature computation and fast match replay. | Being the authoritative record. |
| Analytical store or files | Quote logs, experiment outputs and evaluation results. | Serving live probability requests directly. |
| Model registry / versioned artefacts | Markov parameter sets, ML models and calibration maps. | Replacing source-code version control. |
| Repository | Code, tests, schemas, configuration templates, ADRs and documentation. | Secrets or redistribution of licensed data. |

## 8.3 Data quality gates

- Unique and non-null match and point identifiers.

- A monotonically increasing point sequence within each match.

- A valid server value on every point.

- Probability values within [0, 1] and prices ≥ 1.0, or null while suspended.

- No duplicate point records.

- Outcome labels consistent with the final recorded score.

- Model version tied to the source data snapshot it was trained on.

- Failure quarantines the affected match rather than corrupting the whole dataset.

# 9. Offline training and evaluation architecture

SOURCE DATA Sackmann Grand Slam point-by-point archive • ATP/WTA rankings and results • tennis-data.co.uk market odds (evaluation benchmark only)

▼

QUALITY & PREPARATION Schema checks • provenance • match-level grouping for splits • train/validation/test split

▼

| MARKOV PARAMETER EXPERIMENTS Overall vs surface-specific vs shrinkage-adjusted serve-win rates | ML FEATURE EXPERIMENTS State, player-context, momentum, surface and ranking-based features | CALIBRATION EXPERIMENTS No calibration vs Platt scaling vs isotonic regression |
| --- | --- | --- |

▼

MODEL TRAINING Logistic baseline • XGBoost/LightGBM classifier • grouped (by-match) evaluation

▼

EVALUATION & ERROR ANALYSIS Brier score • log-loss • calibration curve • match-phase breakdown • comparison against closing market price

▼

MODEL / CONFIGURATION REGISTRY Version • data split • features • metrics • approval status • rollback target

### Training controls

- Split by match, never by point: a model that has seen the middle of a match must never have seen its ending.

- Hold out an entire final set of tournaments as the test set until model selection is complete.

- Version feature-generation logic and use the same code in training and serving.

- Treat market odds as an evaluation benchmark, not as ground truth of the “true” probability.

- Clearly label any synthetic or simulated data.

- Retain simpler baselines and negative results.

- Explicitly audit for look-ahead bias: no feature may use information from after the point in question, such as a player's final match statistics leaking into an in-play feature.

# 10. Deployment architecture

For a local learning build, services may run through local processes or containers. For a cloud build, the same logical roles can be deployed using approved managed services. The following describes roles, not a mandatory vendor-specific configuration.

| Layer | Local / development role | Cloud-oriented role |
| --- | --- | --- |
| Web | Next.js development server. | Static or server-rendered web hosting. |
| API | FastAPI process. | Container or managed application runtime. |
| Operational data | Local PostgreSQL. | Managed relational database. |
| Feature and replay store | Local DuckDB or Parquet files. | Managed analytical store or object storage. |
| Events / analytics | PostgreSQL, Parquet or notebook inputs. | Message ingestion plus analytical warehouse. |
| Training | Local or managed notebook for reproducible experiments. | Managed ML jobs and registry where approved. |
| Secrets | Local environment file excluded from source control. | Managed secret store. |
| Monitoring | Application logs and local metrics. | Central logs, metrics, alerts and dashboards. |

## Availability and fallback paths

| Failure | Expected behaviour |
| --- | --- |
| ML model unavailable | Serve the Markov-only probability and mark ml_fallback as true. |
| Blend or calibration service unavailable | Serve the raw Markov probability with a widened margin. |
| Feature or replay store unavailable | Use a minimal state-only Markov calculation. |
| Trading-rules service failure | Suspend pricing entirely rather than guess a margin. |
| Point-feed lag or stale data | Mark the quote as stale and stop advancing the displayed price. |
| Outcome-label pipeline failure | Exclude the affected match from the current evaluation run rather than include unreliable ground truth. |

# 11. Security, privacy and governance architecture

| Control area | CourtEdge design response |
| --- | --- |
| Data provenance | Record the Sackmann and tennis-data.co.uk source, licence terms and any non-commercial restriction. |
| Privacy | Use only public match and player data. No real user wagering or financial data. Any dashboard analytics are anonymous and purposeful. |
| Input safety | Validate match state, point sequence and score-format inputs. |
| Access | Separate development, deployment and data privileges according to the chosen environment. |
| Secrets | Never commit passwords, tokens or connection strings, including any key for a paid odds feed. |
| Auditability | Version Markov parameters, features, the ML model, the calibration map and the trading-rule configuration. |
| Explainability | Expose the Markov versus ML contribution split and retain calibration diagnostics for investigation. |
| Human review | Require review for model promotion, governance decisions and any change to trading rules. |
| Responsible framing | The prototype is a research and educational tool. It must not be presented as betting advice, must not encourage wagering, and should carry a safer-gambling signpost if ever shown outside a private portfolio context. |
| Release approval | Any real deployment against a live feed would separately require that provider's licence terms and full legal, regulatory and responsible-gambling review; this is explicitly out of scope here. |
| Prototype boundary This architecture document is a technical learning and portfolio design. It does not constitute a compliant real-money betting system, and no part of it should be deployed against real markets or real customers without full legal, regulatory and responsible-gambling review. |

# 12. Complete journey roadmap

The journeys are intentionally ordered so each one creates a working or testable foundation for the next. Rejected experiments remain documented evidence.

| Journey | Primary work | Exit outcome |
| --- | --- | --- |
| 1. Investigation setup | Repository, experiment register, ADRs | A traceable project before implementation. |
| 2. First visible dashboard | Match selector, probability chart, page states | The dashboard defines the response contract. |
| 3. Primitive baselines | 50/50 and score-leader heuristics | Weak but measurable baselines. |
| 4. Data foundation | Matches, points, players, quality gates | Reliable source data. |
| 5. API | FastAPI health, probability and replay | A complete dashboard-to-Python path. |
| 6. Replay behaviour | Match detail, scenario library, filters | A testable replay journey. |
| 7. Instrumentation | Request IDs, model version, quote events | Traceable behaviour data. |
| 8. Evaluation | Outcome labels, Brier, log-loss, latency | Objective selection criteria. |
| 9. Markov baseline | Serve-rate estimation, recursive formula, tuning | Strong analytic baseline. |
| 10. Context features | Ranking, form, surface, h2h extraction | Safe structured context signals. |
| 11. ML probability model | Feature dataset, grouped splits, XGBoost/LightGBM | Data-driven candidate estimate. |
| 12. Blend | Weighted combination experiments | Combined analytic and learned estimate. |
| 13. Calibration & trading rules | Margin, suspension, calibration methods | Safe, well-calibrated final price. |
| 14. Learned meta-model | Stacked features, grouped splits, fallback | Learned combination of all signals. |
| 15. Bounded value-detection | Market-comparison feature, backtest with caps | Research-only insight layer. |
| 16. Optional extensions | Shot-level features, grounded explanation layer | Separate advanced investigations. |
| 17. Full API | Orchestration and response contract | Integrated pricing service. |
| 18. Reliability | Failure injection, sync and drift tests | Known failure behaviour. |
| 19. Dashboards | Quality, latency, errors and regressions | Observable evidence. |
| 20. Deployment | Containers, CI, monitoring and rollback | Repeatable release. |
| 21. Final evaluation | Held-out test, model card, data sheet, ethics | Defensible conclusion. |

# 13. Delivery work packages

| ID | Work package | Main outputs | Depends on |
| --- | --- | --- | --- |
| WP1 | Discovery and evidence design | Brief, research question, scenario taxonomy, metrics, risk register | None |
| WP2 | Front-end shell | Static replay dashboard, chart/ticker components, page states | WP1 |
| WP3 | Data foundation and API | DB schema, ingestion, validation, probability/replay endpoints | WP1, WP2 |
| WP4 | Replay behaviour | Playback controls, match-state parser, scenario library | WP3 |
| WP5 | Instrumentation and labels | Quote/event schema, request IDs, outcome labels, evaluation set | WP3, WP4 |
| WP6 | Markov baseline | Serve-rate estimation, recursive probability engine, tuning | WP3, WP5 |
| WP7 | Context features | Deterministic ranking, form, surface and h2h extraction | WP5, WP6 |
| WP8 | ML and blended probability | Feature dataset, ML model experiments, blend study | WP5, WP6, WP7 |
| WP9 | Calibration and trading rules | Calibration methods, margin/suspension/staleness rules | WP8 |
| WP10 | Learned meta-model | Stacked feature dataset, grouped splits, meta-model, fallback | WP5, WP8, WP9 |
| WP11 | Bounded value-detection | Market-comparison features, bounded flag, backtest with caps | WP4, WP10 |
| WP12 | Operations | Tests, failure injection, sync/drift checks, containers, CI | All prior serving work |
| WP13 | Final evidence | Held-out results, architecture, model card, data sheet, ethics review | WP12 |

# 14. Planned experiment catalogue

| Experiment | Possibility considered | Role |
| --- | --- | --- |
| EXP1 | Always-50/50 probability | Primitive baseline |
| EXP2 | Current-score-leader heuristic | Primitive baseline |
| EXP10 | Constant tour-average serve rate Markov chain | Analytic baseline |
| EXP11 | Per-player overall serve-win rate | Baseline refinement |
| EXP12 | Surface-specific serve-win rate | Baseline tuning |
| EXP13 | Bayesian shrinkage for low-sample players | Robustness experiment |
| EXP14 | Non-i.i.d. Markov variant with a separate deuce-phase rate | Advanced analytic experiment |
| EXP20 | Logistic regression on score-state features only | Learned baseline |
| EXP21 | Logistic regression with player/context features added | Representation comparison |
| EXP22 | XGBoost/LightGBM classifier, state features only | Learned model |
| EXP23 | XGBoost/LightGBM classifier, state and context features | Learned model |
| EXP24 | XGBoost/LightGBM classifier, state, context and momentum features | Representation comparison |
| EXP30 | Markov-only probability | Analytic comparator |
| EXP31 | ML-only probability | Learned comparator |
| EXP32 | Fixed-weight blend of Markov and ML | Fusion baseline |
| EXP33 | Validation-tuned weighted blend | Fusion alternative |
| EXP34 | Stacked meta-model combining Markov output, ML output and features | Meta-learning candidate |
| EXP40 | No calibration (raw blended probability) | Calibration baseline |
| EXP41 | Platt scaling | Calibration candidate |
| EXP42 | Isotonic regression | Calibration candidate |
| EXP43 | Dynamic, phase-level calibration | Calibration candidate |
| EXP50 | Shot-level and rally momentum features | Optional representation experiment |
| EXP51 | Cross-sport Poisson extension (football goal model) | Optional generalisation experiment |
| Negative-result policy An experiment may be rejected because it lowers accuracy, worsens calibration, increases latency, adds operational complexity, relies on weak or sparse data, creates governance or ethical concerns, or duplicates a simpler capability. The code and result remain in the evidence trail. |

# 15. Testing and acceptance matrix

| Test level | Examples | Acceptance intent |
| --- | --- | --- |
| Unit | Markov formula, blend calculation, feature generation, margin/suspension rules. | Small functions behave exactly as defined. |
| Data quality | Unique IDs, monotonic sequence, valid server field, probability bounds. | Invalid data cannot silently enter serving. |
| API contract | Required response fields, input validation, model version, suspended flag. | Dashboard and back end share a stable contract. |
| Integration | Next.js to FastAPI, database read, probability computation, event write. | Components work together. |
| Scenario regression | Fixed break-point, decider, suspension and stale-data scenarios. | Known useful behaviour is protected. |
| Offline evaluation | Brier score, log-loss, calibration curve, match-phase breakdown. | Configuration choices are evidence-led. |
| Failure injection | Disable ML, blend, calibration or trading-rules components. | Fallback and suspension behaviour match the runbook. |
| Performance | Median and p95 latency under representative test conditions. | Quality is considered alongside serving behaviour. |
| Accessibility | Keyboard, focus, labels, alt text and contrast on the dashboard. | Primary journeys remain usable. |
| Security / privacy | Input validation, secret scan, licence-compliance check. | Prototype does not create avoidable risk. |
| User evaluation | Blind comparison of probability curves where appropriate. | Human usefulness complements offline metrics. |

# 16. Risks, assumptions and mitigations

| Risk / assumption | Impact | Mitigation or evidence |
| --- | --- | --- |
| Look-ahead or leakage risk | Inflated apparent accuracy. | Match-level splits, feature versioning, explicit leakage audits. |
| Sparse data for lower-ranked or lesser-tracked players | Unreliable serve-rate estimates. | Bayesian shrinkage; fallback to tour-average prior. |
| Systematic mis-calibration at probability extremes | Overconfident quotes for heavy favourites or underdogs. | Dedicated calibration layer; phase-level calibration checks. |
| Market-odds benchmark limitations | Naive “beat the market” claims may mislead. | De-vig market odds before comparison; frame results as research, not advice. |
| Noisy crowd-sourced point annotation | Degrades model and evaluation quality. | Data-quality gates, spot checks, use only well-covered slam years. |
| Latency growth as layers are added | Slower response time. | Compute Markov and ML in parallel; cache static player context; report p95. |
| Unlicensed or paid data-source use | Legal and licensing exposure. | Use only permitted free datasets; record provenance and licence terms. |
| Ethical or responsible-gambling exposure if generalised | Potential harm if presented as betting guidance. | Explicit research framing; safer-gambling note; no staking recommendation in outputs. |
| Overfitting to a particular rule or equipment era | Looks strong on historic slams but generalises poorly. | Evaluate across multiple years and surfaces; monitor drift. |
| Complex local setup for the feature/replay store | May exceed local development constraints. | Start with a simple local Parquet store; move to a managed environment only if needed. |

# 17. Stage decision gates

| Gate | Question | Continue when |
| --- | --- | --- |
| G1: Dashboard | Is the replay and probability journey understandable with mock data? | Success, loading, error and suspended states are usable. |
| G2: Data | Can trusted match, point and player data be rebuilt? | Quality checks pass and provenance is recorded. |
| G3: API | Can the dashboard, Python and database exchange validated data? | Contract and integration tests pass. |
| G4: Evaluation | Can configurations be compared fairly? | Outcome labels, metric tests and match-level splits are frozen. |
| G5: Markov baseline | Is the analytic model a credible tuned baseline? | Validation and error-analysis evidence exists. |
| G6: ML model | Does the learned model add useful accuracy beyond the baseline? | Wins and losses are measured by match phase. |
| G7: Blend | Does combining Markov and ML improve on either alone? | It improves calibrated accuracy without unacceptable latency. |
| G8: Calibration & meta-model | Does the learned combination beat simpler blending? | Grouped validation improves and fallback works. |
| G9: Value-detection | Does the bounded layer add insight without overriding the price? | Behaviour remains reliable; no staking recommendation is produced. |
| G10: Release | Can the system be operated and restored? | Tests, monitoring, versioning, rollback and governance evidence are complete. |
| G11: Conclusion | Are the claims supported? | Held-out outputs, limitations and negative results are published. |

# 18. Proposed repository and artefact structure

courtedge/ ├── frontend/ # Next.js replay and pricing dashboard ├── backend/ # FastAPI routes and orchestration ├── database/ # schemas, migrations and seeds ├── pricing/ │ ├── markov/ # analytic point/game/set/match model │ ├── ml/ # feature engineering and learned models │ ├── blend/ # fusion and meta-model │ └── calibration/ # Platt, isotonic and dynamic calibration ├── trading_rules/ # margin, suspension, staleness, value-flagging ├── experiments/ # reproducible investigations ├── discarded/ # clean rejected approaches + reasons ├── evaluation/ # outcome labels, metrics and reports ├── tests/ │ ├── unit/ │ ├── integration/ │ ├── scenario_regression/ │ └── data_quality/ ├── infrastructure/ # containers and deployment config ├── docs/ │ ├── architecture/ │ ├── decisions/ │ ├── model_cards/ │ ├── data_sheets/ │ └── ethics/ └── README.md

### Minimum artefact set

- Project charter and scope.

- System context, logical, data, offline training and deployment architectures.

- Experiment register and architecture decision records.

- Match/player data sheet and provenance register.

- Outcome-label rubric and evaluation match set.

- Evaluation harness and saved result lists.

- Model card and feature schema.

- Testing evidence and failure-injection report.

- Monitoring dashboard and operational runbook.

- Ethics, privacy and responsible-gambling assessment.

- Final held-out evaluation and demonstration script.

# 19. Potential Level 7 evidence mapping

The exact apprenticeship mapping should be checked against the current assessment requirements. The following is a suggested evidence relationship, not an assessment decision.

| Evidence theme | CourtEdge artefacts |
| --- | --- |
| AI and ML methods | Markov analytic baseline, ML win-probability model, blending, learned calibration and meta-model experiments. |
| Statistics and evaluation | Outcome-label design, Brier score, log-loss, calibration curves, grouped match-level splits, error analysis by phase. |
| Data engineering | Point-by-point ingestion, match/player/point schema, feature and replay store, quote-event pipeline, data-quality gates. |
| Software engineering | Next.js dashboard, FastAPI contract, tests, CI, containers, fallback behaviour. |
| Architecture and scalability | Online probability request path, offline training path, parallel Markov/ML computation, monitoring and deployment views. |
| Governance and ethics | Data provenance and licensing, privacy, access, explainability, bias monitoring, responsible-gambling framing, release controls. |
| Professional practice | ADRs, experiment register, technical documentation, stakeholder-facing demo, honest negative results. |
| Continuous development | Review of published tennis-forecasting literature, iterative experiments, documented learning checkpoints. |

# 20. Finished implementation plan

| Stage | Focus | Completion output |
| --- | --- | --- |
| 1 | Create project controls | Repository, experiment register, ADRs, scope and permitted-data rules. |
| 2 | Build the visible dashboard | Static Next.js replay route, probability chart and all page states. |
| 3 | Create primitive baselines | 50/50 and score-leader heuristics, with failures recorded. |
| 4 | Build the data foundation | PostgreSQL match/player/point model, ingestion and quality gates. |
| 5 | Connect the application | FastAPI endpoints and typed dashboard requests. |
| 6 | Complete replay behaviour | Match detail, scenario library, filters and browsing. |
| 7 | Instrument and label | Request IDs, quote events, outcome labels and splits. |
| 8 | Create the analytic baseline | Serve-rate estimation, recursive Markov engine and tuning. |
| 9 | Extract context features | Deterministic ranking, form, surface and h2h extraction. |
| 10 | Add the ML model | Feature-experiment results, trained classifier and standalone analysis. |
| 11 | Build the blend | Weighted-combination experiments and parity tests. |
| 12 | Calibrate and guarantee safety | Calibration methods, margin, suspension and price-bound rules. |
| 13 | Train the learned meta-model | Grouped feature data, meta-model, explanation and fallback. |
| 14 | Add bounded value-detection | Market-comparison feature and capped backtest experiments. |
| 15 | Operationalise | Regression, failure, sync and drift tests; containers, CI and monitoring. |
| 16 | Conclude | Freeze, held-out evaluation, model/data documentation, ethics and journey publication. |
| Final architecture recommendation Use Next.js for the replay dashboard, FastAPI for orchestration, PostgreSQL as the match/player/point source of truth, a DuckDB or Parquet feature-and-replay store for fast point-in-time computation, a transparent Markov chain as the initial analytic baseline, an XGBoost or LightGBM model introduced only once that baseline is understood, a validated blend and learned calibration layer, explicit trading rules and suspension logic, a bounded research-only value-detection layer, and a separate offline evaluation and training path with versioned artefacts and fallbacks. |

# 21. Sources and reference material

The following sources informed the architecture and modelling approach.

| Source | Relevance |
| --- | --- |
| Internal: CourtEdge_Beginner_Friendly_Build_Journey.docx | Companion handbook containing the detailed step and code journey. |
| Klaassen, F.J.G.M. and Magnus, J.R. (2003). Forecasting the winner of a tennis match. European Journal of Operational Research, 148(2), 257–267. | Founding method for point-based, within-match forecasting; basis for the Markov baseline. |
| Klaassen, F.J.G.M. and Magnus, J.R. (2001). Are points in tennis independent and identically distributed? Journal of the American Statistical Association, 96(454), 500–509. | Evidence against a strictly constant point-win probability; motivates the non-i.i.d. Markov experiment. |
| Kovalchik, S. and Reid, M. (2019). A calibration method with dynamic updates for within-match forecasting of wins in tennis. International Journal of Forecasting, 35(2), 756–766. | Basis for the dynamic, phase-level calibration experiment. |
| Barnett, T., Brown, A. and Clarke, S. Developing a tennis model that reflects outcomes of tennis matches. Swinburne University. | Discusses applying a revised Markov model to index betting; informs the trading-rules framing. |
| Jeff Sackmann, tennis_slam_pointbypoint / tennis_atp / tennis_wta GitHub repositories. | Primary point-by-point, match and ranking data source (CC BY-NC-SA, non-commercial). |
| tennis-data.co.uk historical match odds. | Used only as an evaluation benchmark for calibration and market-comparison research. |
| LightGBM and XGBoost documentation. | Implementation reference for the learned probability model and meta-model. |
| DuckDB documentation. | Reference for the local analytical feature-and-replay store. |

# 22. Final project narrative

CourtEdge should be presented as an evidence-led architecture journey, not as a probability model with a dashboard bolted on afterwards. The dashboard creates observable, testable behaviour. The API creates a controlled boundary. The match catalogue creates reliable structured information. The evaluation set creates an objective decision mechanism. The Markov chain creates a strong, transparent baseline. The ML model adds data-driven nuance. Blending combines complementary signals. Calibration keeps the output honest. Trading rules protect against fabricated or reckless prices. The bounded value-detection layer stays research-only. Operations, monitoring and governance make the result credible.

The final story Build a working baseline, test it, identify a limitation, design the smallest useful experiment, measure the result, retain or reject the change, and preserve the evidence. The architecture grows only when the evidence justifies the additional complexity.

- The task is clear.

- The architecture is modular.

- The data has a source of truth.

- The probability has a credible baseline.

- The ML has an evaluation contract.

- The service has fallbacks and a suspended state.

- The journey includes negative results.

- The final claims remain traceable to evidence and ethically framed.